## Slide 1
TEAM & SPRINT DIRECTION
A complete, governed review journey
Sprint 1 established the working foundation for Altrium’s performance-review process.
ALTRIUM / SPRINT 1 REVIEW
01
AGILE ROLES
AA
Abdullah Aroos
Scrum Master → Developer
Backlog coordination, meeting records, GitHub setup, UI completion and system handover.
AR
Abdur Rahman
Quality Assurance → Business Analyst
Manual testing, issue review and activity diagrams aligned to the implemented workflow.
MA
Muhammed Akram
Business Analyst → Quality Assurance
Requirements, user stories, use-case modelling and consistency checks across Sprint 1.
SA
Sajadh Ahmed
Lead Developer
Flask architecture, database design, RBAC and end-to-end workflow integration.
SPRINT GOAL
Deliver a secure, role-based performance review system that guides every review from cycle setup and employee reflection through peer input, supervisor evaluation, manager approval and final acknowledgement.
Notes: Introduce the team, mention that roles were rotated during the sprint, then state the goal in one sentence.
[Sources]
- Report final 4.20.docx (team Sprint 1 report)
- Altrium Sprint 1 application implementation

## Slide 2
ORDERED SPRINT 1 BACKLOG
The backlog builds the review journey in dependency order
Must-have workflow stages come first; visibility and task guidance support the completed journey.
ALTRIUM / SPRINT 1 REVIEW
02
PB01
Login / Logout
PB02
Create Employee Performance Profile
PB03
Manage Responsibilities, KPIs & Goals
PB04
Manage Performance Review Cycles
PB06
Complete Self-Assessment
PB07
Assign Peer Reviewers
PB08
Provide Peer Feedback
PB09
Complete Supervisor Evaluation
SELECTED CORE FEATURE
PB10
Manager Approval / Revision
PB18
Track Review Status
PB19
View Assigned Tasks
Notes: Explain that each item enables the next stage. Highlight PB09 as the feature used for the remaining diagrams and demo.
[Sources]
- Report final 4.20.docx (team Sprint 1 report)
- Altrium Sprint 1 application implementation

## Slide 3
CORE FEATURE USE CASE
One authorised supervisor turns scattered evidence into one evaluation
PB09 — Complete Supervisor Evaluation
ALTRIUM / SPRINT 1 REVIEW
03
SUPERVISOR
Assigned evaluator
ALTRIUM PERFORMANCE TRACKER
Complete Supervisor Evaluation
View consolidated evidence
Enter ratings & comments
Save evaluation draft
Submit evaluation
Validate required details
Create approval task
MANAGER
Receives task
«include»
«include»
Notes: The supervisor is the primary actor. The manager is downstream and only receives a task after successful submission.
[Sources]
- Report final 4.20.docx (team Sprint 1 report)
- Altrium Sprint 1 application implementation

## Slide 4
ACTIVITY FLOW
Validation prevents incomplete evaluations from entering approval
Two swimlanes separate supervisor decisions from system controls.
ALTRIUM / SPRINT 1 REVIEW
04
SUPERVISOR
ALTRIUM SYSTEM
Open assigned evaluation task
Verify role and employee assignment
Load goals, self-assessment, evidence
and anonymous peer feedback
Review evidence and enter ratings
and evaluation comments
Save draft or select Submit
Validate all required fields
Valid?
Correct highlighted fields
Lock evaluation • Update review status
Create manager task and notification
NO
YES
Notes: Walk through the happy path first, then point out the validation loop. Saving a draft never advances the workflow.
[Sources]
- Report final 4.20.docx (team Sprint 1 report)
- Altrium Sprint 1 application implementation

## Slide 5
SEQUENCE OF RESPONSIBILITY
Every state change is authorised, validated and recorded
After this slide, pause the presentation and perform the product demonstration.
ALTRIUM / SPRINT 1 REVIEW
05
Supervisor
Evaluation UI
Flask App
Database
Manager
1 Open assigned evaluation
2 GET evaluation workspace
3 Load authorised evidence package
4 Return review data
5 Display consolidated evidence
6 Enter ratings and comments
7 Save draft / submit
8 Validate, save and lock
9 Update status + create approval task
10 Notify manager
11 Confirm successful submission
DEMO BEGINS AFTER THIS SLIDE
Notes: Product demonstration follows this slide. Demo: supervisor login → open task → inspect evidence → save draft → submit → manager task appears.
[Sources]
- Report final 4.20.docx (team Sprint 1 report)
- Altrium Sprint 1 application implementation

## Slide 6
EVIDENCE OF QUALITY
Four tests cover success, misuse, validation and performance
PB09 — Complete Supervisor Evaluation
ALTRIUM / SPRINT 1 REVIEW
06
TEST TYPE | SCENARIO | ACTUAL DATA / ACTION | EXPECTED RESULT
Valid | Assigned supervisor submits a completed evaluation | Abdur Rahman • ALT003 • Mid Year Review 2026 • complete ratings and comments | Evaluation locks, status becomes Pending Manager Approval, and manager task is created.
Invalid | Unassigned supervisor opens the evaluation URL | A supervisor who does not manage ALT003 attempts direct access | Access is denied and no review information is disclosed or modified.
Validation | Required rating or comment is missing | Leave one goal without a supervisor rating and select Submit | Submission is blocked, the field is highlighted, and workflow status is unchanged.
Non-functional | Evaluation workspace response time | Load goals, self-assessment, peer feedback and evidence under normal demo conditions | Workspace loads within 2 seconds and anonymous peer identities remain protected.
DEMO EVIDENCE · capture the submitted form, success message, new status and manager task
Notes: Use the valid case during the demo. The other three cases demonstrate access control, form validation and a measurable non-functional expectation.
[Sources]
- Report final 4.20.docx (team Sprint 1 report)
- Altrium Sprint 1 application implementation

## Slide 7
INDIVIDUAL SPRINT 1 RETROSPECTIVE
Abdur Rahman: learning through two Agile perspectives
Quality Assurance → Business Analyst
ALTRIUM / SPRINT 1 REVIEW
07
“
Continuous alignment matters as much as final verification.
CONTRIBUTION
Prepared and executed manual tests, identified inconsistencies, and modelled activity flows against the final implementation.
WHAT WORKED
Testing and workflow modelling gave the team a clearer, shared view of how the system should behave.
CHALLENGE
Workflow changes during development caused rework in diagrams and supporting documentation.
SPRINT 2 COMMITMENT
Review system changes continuously and align requirements, diagrams and tests earlier with the developer.
Notes: Present this reflection in first person. Focus on one contribution, one lesson and one specific improvement for Sprint 2.
[Sources]
- Report final 4.20.docx (team Sprint 1 report)
- Altrium Sprint 1 application implementation

## Slide 8
INDIVIDUAL SPRINT 1 RETROSPECTIVE
Muhammed Akram: learning through two Agile perspectives
Business Analyst → Quality Assurance
ALTRIUM / SPRINT 1 REVIEW
08
“
Clarity at the start reduces rework at the end.
CONTRIBUTION
Clarified requirements, wrote user stories, created use cases and reviewed whether delivered features matched the agreed scope.
WHAT WORKED
Clear user stories and diagrams gave development a stronger path from client need to implementation.
CHALLENGE
The team initially needed more time to understand the client problem and translate it into precise requirements.
SPRINT 2 COMMITMENT
Validate requirements earlier and communicate uncertainty before detailed development and documentation begin.
Notes: Present this reflection in first person. Focus on one contribution, one lesson and one specific improvement for Sprint 2.
[Sources]
- Report final 4.20.docx (team Sprint 1 report)
- Altrium Sprint 1 application implementation

## Slide 9
INDIVIDUAL SPRINT 1 RETROSPECTIVE
Abdullah Aroos: learning through two Agile perspectives
Scrum Master → Developer
ALTRIUM / SPRINT 1 REVIEW
09
“
Communication is the bridge between working code and accurate documentation.
CONTRIBUTION
Prioritised the backlog, coordinated meetings and the Scrum board, set up GitHub, then completed and refined the working interface.
WHAT WORKED
The prioritised backlog gave the team direction, and the partially built system was successfully completed and explained to the team.
CHALLENGE
Taking over existing code and changing workflows required extra time to understand structure and realign documentation.
SPRINT 2 COMMITMENT
Share development changes earlier and test features throughout implementation instead of waiting until the end.
Notes: Present this reflection in first person. Focus on one contribution, one lesson and one specific improvement for Sprint 2.
[Sources]
- Report final 4.20.docx (team Sprint 1 report)
- Altrium Sprint 1 application implementation

## Slide 10
INDIVIDUAL SPRINT 1 RETROSPECTIVE
Sajadh Ahmed: learning through two Agile perspectives
Lead Developer
ALTRIUM / SPRINT 1 REVIEW
10
“
Stable contracts let the whole team move faster.
CONTRIBUTION
Designed the Flask architecture, database transactions, session controls, RBAC and the end-to-end appraisal workflow.
WHAT WORKED
Early authentication guards and clear UML flows made complex workflow implementation and debugging more reliable.
CHALLENGE
Turning high-level requirements into database constraints and validation rules required architectural refactoring under time pressure.
SPRINT 2 COMMITMENT
Freeze backend contracts and migrations earlier, then add automated integration tests so development and QA can proceed in parallel.
Notes: Present this reflection in first person. Focus on one contribution, one lesson and one specific improvement for Sprint 2.
[Sources]
- Report final 4.20.docx (team Sprint 1 report)
- Altrium Sprint 1 application implementation

## Slide 11
OPTIONAL WORKLOAD MATRIX
Sprint 1 contributions are shown as completed work—not percentages
A transparent record of concrete outputs across coordination, analysis, quality and development.
ALTRIUM / SPRINT 1 REVIEW
11
TEAM MEMBER | COORDINATION | ANALYSIS & UML | QUALITY ASSURANCE | DEVELOPMENT
Abdullah Aroos | Backlog ordering; meetings; Scrum board; GitHub access | Reviewed workflow changes with the team | Feature checking and UI review | Completed existing system; UI styling and integration
Abdur Rahman | Supported team review discussions | Activity diagrams; workflow alignment | Manual test cases; issue identification | Implementation verification
Muhammed Akram | Requirement clarification | User stories; use-case diagrams | Scope and consistency checks | Developer guidance through documented flows
Sajadh Ahmed | Technical planning and integration | Technical alignment with UML | Debugging and endpoint verification | Flask routes; database; RBAC; core workflows
SPRINT 1 RESULT · a secure, demonstrable review workflow ready for stakeholder feedback
Notes: Use this slide only if time permits or if the Product Owner asks how work was distributed.
[Sources]
- Report final 4.20.docx (team Sprint 1 report)
- Altrium Sprint 1 application implementation